# Paper-Trading Polymarket Agent

Implementation handoff, operating notes, and progress tracker for the Knoww web app. Generated May 9, 2026 from local workspace /Users/nareshkatta/Desktop/Soclly/polycaster on branch reddit_fix.

Current state: V1 is paper-only and manually runnable from /agent. It builds a curated-watchlist evidence pack, collects three OpenRouter model votes, reduces the votes through deterministic quorum/risk gates, and records the full audit trail in D1. Live execution is intentionally not enabled.

# 1. Handoff Summary

This document is designed to be shared with another LLM or engineer. It captures the product goal, current architecture, implementation progress, verification evidence, known gaps, and the next work queue.

| Field | Value |
| --- | --- |
| Product goal | Paper-only autonomous Polymarket research and simulated trading agent inside Knoww. |
| Execution mode | Manual runs only. No wallet signing. No real orders. |
| Primary app surface | apps/web route /agent with admin/debug dashboard. |
| Agent runtime | apps/agent package imported by apps/web API routes. |
| Persistence | Cloudflare D1 schema owned by apps/agent/migrations/0001_agent_paper_trading.sql. |
| Current tested watchlist item | New Rihanna Album before GTA VI? tokenId 98022490269692409998126496127597032490334070080325855126491859374983463996227. |
| Latest observed live test | Manual API run completed. Free models returned two HOLD votes and one SELL vote; quorum chose HOLD and no simulated fill was created. |

# 2. System Architecture

The implementation is split so agent-specific runtime logic lives outside apps/web, while Next.js owns the UI and API boundary.

| Layer | Implemented files | Responsibility |
| --- | --- | --- |
| Agent package | apps/agent/src/evidence.ts, llm-panel.ts, quorum.ts, paper-execution.ts, repository.ts, run.ts, types.ts | Evidence normalization, model voting, quorum/risk checks, paper execution math, repository contract, run orchestration. |
| Web API | apps/web/src/app/api/agent/* | Admin/internal endpoints for watchlist, runs, run detail, metrics, and status. |
| Web UI | apps/web/src/app/agent/page.tsx and agent-dashboard-client.tsx | Manual dashboard to add watchlist items, start runs, inspect evidence, votes, decisions, fills, positions, and metrics. |
| D1 integration | apps/web/src/lib/agent/repository.ts plus apps/agent/migrations/0001_agent_paper_trading.sql | Cloudflare D1 persistence adapter and audit-history tables. |
| OpenRouter shared helper | apps/web/src/lib/openrouter.ts plus apps/agent/src/llm-panel.ts | App attribution headers and OpenRouter client setup. |

# 3. Implementation Progress

| Area | Status | Notes |
| --- | --- | --- |
| Separate agent structure | DONE | Created apps/agent package alongside apps/web and extension-style app boundaries. |
| Evidence pack builder | DONE | Fetches Polymarket order book, derives bid/ask/mid/price, captures news URL excerpts and social notes. Removed invalid side-less CLOB price fetch. |
| Three-model LLM panel | DONE | Uses OpenRouter models from AGENT_LLM_MODELS or defaults. Votes are normalized through Zod after JSON text parsing. |
| OpenRouter attribution | DONE | Sends appName/appUrl and X-Title so dashboard rows should show Knoww instead of Unknown for new calls. |
| Quorum reducer | DONE | Requires valid majority; ties, invalid responses, low confidence, stale evidence, and risk failures produce HOLD. |
| Paper execution | DONE | ExecutionAdapter interface and PaperExecutionAdapter implemented. Uses Decimal.js-safe accounting for simulated fills. |
| D1 persistence | DONE | Migration covers watchlists, runs, evidence snapshots, model votes, decisions, simulated orders/fills, positions, and metrics. |
| Admin APIs | DONE | Watchlist, runs, run detail, metrics, and status routes exist with validation, admin guard, OpenAPI annotations, structured logging, and sanitized errors. |
| Rate limiting | PARTIAL | Read/list routes retain rate limiting. Manual POST /api/agent/runs was intentionally exempted for current testing per user request. |
| Dashboard | DONE | Manual dashboard is available at http://localhost:8000/agent and has been checked during development. |
| Live trading seams | PARTIAL | ExecutionAdapter exists and only paper adapter is implemented. LiveExecutionAdapter is intentionally reserved for later. |

# 4. API Surface

| Endpoint | Method | Status | Purpose |
| --- | --- | --- | --- |
| /api/agent/watchlist | GET | DONE | List curated market universe. |
| /api/agent/watchlist | POST | DONE | Create or update active watchlist item. |
| /api/agent/runs | GET | DONE | List recent paper-agent runs. |
| /api/agent/runs | POST | DONE | Manually start a paper-agent run. Rate limit temporarily removed for testing. |
| /api/agent/runs/:id | GET | DONE | Fetch full run detail with evidence, votes, decision, and fill. |
| /api/agent/metrics | GET | DONE | Aggregate run/trade/hold/blocked metrics. |
| /api/agent/status | GET | DONE | Expose LLM/admin readiness to dashboard. |

# 5. Model Panel Notes

Important debugging context for another LLM: OpenRouter free models do not all support structured_outputs. The agent therefore requests plain JSON text and validates it locally with Zod. This keeps the deterministic safety behavior while allowing free-model testing.

| Concern | Current handling |
| --- | --- |
| Provider structured-output incompatibility | Avoided by using generateText text output plus parseModelVoteOutput and ModelVoteSchema validation. |
| Malformed JSON or missing fields | Downgraded to HOLD fallback vote; quorum sees model-unavailable risk flag. |
| Provider failure, rate limit, unavailable model, timeout | Stored fallback vote uses sanitized reason category. Logs retain structured internal error via @knoww/logger. |
| Free-model latency | AGENT_LLM_TIMEOUT_MS defaults to 25000 and can be overridden. |
| OpenRouter dashboard attribution | OPENROUTER_APP_NAME and OPENROUTER_APP_URL default to Knoww and https://knoww.app; headers include X-OpenRouter-Title, HTTP-Referer, and X-Title through provider settings/helper. |

# 6. Verification Evidence

| Check | Latest observed result |
| --- | --- |
| pnpm --filter @knoww/agent test | PASS: 14 tests passed. Coverage includes evidence, LLM output parsing, quorum, risk gates, Decimal.js accounting, and paper adapter behavior. |
| pnpm --filter @knoww/agent typecheck | PASS: tsc --noEmit completed successfully. |
| pnpm --filter @knoww/web typecheck | PASS: tsc --noEmit completed successfully. |
| Focused Biome check | PASS on touched agent LLM files and related docs/env files after formatting. |
| Manual API run with free models | PASS: /api/agent/runs returned success true. Latest run b60ab282-7e50-4685-b41d-258a3f66fa46 had HOLD, HOLD, SELL votes and quorum HOLD. |

# 7. Behavioral Rules Preserved

V1 never signs or submits real orders.

Default action remains HOLD unless evidence, quorum, liquidity, and risk checks pass.

Market universe is constrained to the curated watchlist.

Evidence, model votes, quorum decisions, and simulated fills are persisted separately for auditability.

Provider failures, timeouts, malformed JSON, stale data, or insufficient liquidity block or downgrade trades.

Runtime events use @knoww/logger instead of console.log.

Monetary and probability-sensitive execution/accounting math uses Decimal.js-safe paths.

API error bodies are sanitized and avoid stack/provider-internal leaks.

# 8. Known Gaps and Decisions Needed

| Gap / decision | Current status | Recommended next action |
| --- | --- | --- |
| Rate limit on manual run POST | Temporarily removed for faster testing. | Before production, restore a dev-friendly rate limit or admin bypass flag. |
| Provider/model quality | Free models work for testing but can be slower and lower reliability. | Define default paid model families for serious evaluation; keep free list as local test override. |
| News/social quality | News URL fetching is basic and social notes are manual. | Add pluggable web/news/social collectors with source provenance and source-level scoring. |
| Run scheduling | Manual only by design. | Add scheduler only after manual audit loop is stable. |
| Live execution | Not implemented by design. | Do not implement until idempotency keys, kill switch, max position limits, manual/automatic indicator support, and wallet-signing isolation are specified. |
| Metrics depth | Basic aggregate metrics exist. | Add position-level PnL history, drawdown charting, and per-provider evaluation once more runs exist. |

# 9. Next-Step Queue

## Near-term engineering

Restore appropriate rate limiting strategy for POST /api/agent/runs before any shared/staging usage.

Add API tests for auth, validation failures, sanitized error bodies, OpenAPI-covered schemas, and rate-limit behavior.

Add dashboard smoke test with browser automation: create watchlist item, run agent, inspect decision trail.

Add D1 migration/read/aggregate tests to lock audit-history behavior.

Improve provider diagnostics in dashboard without exposing stack traces or raw provider internals.

## Product and research

Define evaluation rubric for model votes: calibration, citation quality, action agreement, realized paper PnL, and risk-flag usefulness.

Create a stable watchlist seed set covering different market types and liquidity profiles.

Decide whether SELL means selling held YES shares only or representing a synthetic short/no-side paper position.

Specify bankroll defaults and position limits for repeatable backtests.

# 10. Context Prompt for Another LLM

Use this prompt block when handing the project to another LLM. It is intentionally concise and points the model to the files that matter first.

Prompt block

You are continuing implementation of the Knoww paper-only Polymarket agent in /Users/nareshkatta/Desktop/Soclly/polycaster. Read apps/agent/src/run.ts, evidence.ts, llm-panel.ts, quorum.ts, paper-execution.ts, repository.ts, types.ts, plus apps/web/src/app/api/agent/* and apps/web/src/app/agent/agent-dashboard-client.tsx. Preserve V1 paper-only behavior: never sign or submit live orders. Use Decimal.js for monetary math, @knoww/logger for runtime logging, sanitized API errors, OpenAPI annotations on agent routes, and rate limiting except where explicitly disabled for local testing. Current model panel uses OpenRouter text JSON parsing because many free models do not support structured_outputs; validate all votes through Zod and downgrade failures to HOLD. Latest manual test with free models produced HOLD, HOLD, SELL and quorum HOLD. Next priority is hardening tests and restoring an appropriate manual-run rate limit before staging.

# 11. File Map

| Path | Purpose |
| --- | --- |
| apps/agent/src/evidence.ts | Builds market/news/social evidence pack. |
| apps/agent/src/llm-panel.ts | Configures OpenRouter, collects model votes, parses JSON text, validates votes. |
| apps/agent/src/quorum.ts | Majority reducer and HOLD fallback behavior. |
| apps/agent/src/paper-execution.ts | Decimal.js paper execution and risk gates. |
| apps/agent/src/repository.ts | Repository interface and data contracts. |
| apps/agent/src/run.ts | Top-level paper-agent orchestration. |
| apps/agent/migrations/0001_agent_paper_trading.sql | D1 persistence schema. |
| apps/web/src/app/api/agent/* | Admin/internal HTTP API routes. |
| apps/web/src/app/agent/agent-dashboard-client.tsx | Manual admin/debug dashboard. |
| apps/web/src/lib/openrouter.ts | Shared attributed OpenRouter client for web AI routes. |

# 12. Progress Tracker

| Milestone | Status | Owner | Evidence / acceptance criteria |
| --- | --- | --- | --- |
| M1 Separate apps/agent package | DONE | Codex | Package builds and is imported by apps/web. |
| M2 Paper-only run loop | DONE | Codex | Manual run returns completed audit trail. |
| M3 Free-model compatibility | DONE | Codex | Text JSON parsing works; latest run received three real votes. |
| M4 API hardening tests | NEXT | Unassigned | Validation/auth/rate/error tests pass. |
| M5 Dashboard smoke coverage | NEXT | Unassigned | Browser test covers create watchlist, run, inspect trail. |
| M6 Staging-readiness gate | NEXT | Unassigned | Rate limit strategy restored, docs/env updated, known risks accepted. |
| M7 Live-trading design only | LATER | Unassigned | Written design covers idempotency, kill switch, position limits, order indicators, wallet isolation. |

Design preset audit: compact_reference_guide; Letter portrait; 1 inch margins; Calibri 11 pt body; blue heading ladder; real Word list styles; fixed-width DXA tables with explicit cell widths, borders, indentation, and padding.